# 90-Day Development Plan (MVP Launch)

## Phase 1 — Weeks 1–4: Foundations

### Week 1

- Finalize branding (name/logo/colors)

- Setup GitHub repo + issues

- Set up Vercel + Supabase

- Database schema implementation

### Week 2

- Build:

  - User auth

  - Profile onboarding

  - Diet preference screens

### Week 3

- Integrate USDA FoodData API

- Build ingest pipeline (store foods locally)

- Implement basic search/filter for foods

### Week 4

- Add recipe support

- Recipe page + ingredient linking

- Nutrition auto-calculation

## Phase 2 — Weeks 5–8: Core Meal Planner

### Week 5

- Build manual meal builder UI

- Drag-and-drop grid of weekly meals

### Week 6

- Build AI tagging engine

  - IBS-safe

  - Gluten-free

  - Immune-risk flags

### Week 7

- Implement AI meal plan generator (7-day)

- Macro and calorie balancing

### Week 8

- Grocery list engine

- Export to PDF/email

## Phase 3 — Weeks 9–12: Polish + Launch

### Week 9

- Restaurant menu ingestion

- Basic restaurant-safe item recommendations

### Week 10

- Payments (Stripe)

- Free vs Premium gating

### Week 11

- Full QA testing

- Bug fixes

- SEO pages

### Week 12

- Soft launch (invite-only)

- Collect user feedback

- Marketing push

- Public launch