Kickoff Outline

Summary: We’re at v0.1 with mock DB and working UI; follow this outline and help me implement it step by step.

assume:

- No AI for now

- Single dev (you), Next.js + Vercel

- Goal: production-ready BiteTrak v1 with a real meal DB

- Site Name: BiteTrak

- Site URL: bitetrak.com

- Domain registration purchased through Cloudflare

- Github Repo URL: https://github.com/Gaz2600/bitetrak

- Vercel Project URL: https://vercel.com/mike-guizzettis-projects/bitetrak

## 1. Stabilize the Current Prototype

- Lock in the repo

  - Confirm main builds: npm run build.

  - Tag this state as v0.1-prototype in GitHub (optional).

- Housekeeping

  - Make sure README.md is committed and matches current functionality.

  - Ensure .env.local is in .gitignore (it should be by default with Next.js).

  - Add simple issue labels in GitHub: backend, frontend, db, design, print, nice-to-have.

## 2. Design the “Real” Meal Database (On Paper / In Code)

Goal: define the shape of data before picking a real DB.

- Decide core entities

  - MealTemplate (what we already started)

    - id

    - name

    - mealType (breakfast, lunch, dinner, small-meal)

    - baseCalories

    - dietStyles (balanced, keto, high-protein, low-fodmap, mediterranean)

    - flags: ibsSafe, glutenFree, immuneSafe

  - (Optionally later) Recipe (ingredients & instructions)

  - (Later) UserMealPlan, User

- Expand the in-code DB

  - Keep data/meals.ts as your “draft DB”.

  - Add at least:

    - 10–15 breakfasts

    - 10–15 lunches

    - 10–15 dinners

    - 8–10 “small-meal” snacks

    - A few keto / high-protein / Mediterranean specific options

  - Make sure each has accurate:

    - Calories (rough),

    - ibsSafe, glutenFree, immuneSafe flags.

- Refine selection rules

  - For each mealType, ensure enough options across diets.

  - Note gaps: e.g., “not many keto breakfasts that are IBS-safe”.

This stage keeps everything in .ts while you figure out what you actually need from a database.

## 3. Solidify the Rule-Based Generator (No AI)

Goal: so even with a giant DB, the planning logic is solid.

- Improve /api/generate-plan logic

  - Keep using data/meals.ts.

  - Make selection rules more explicit:

    - Respect diet style first.

    - Filter by IBS / GF / immune.

    - If no meals match, relax diet → then relax flags.

  - Try to keep day totals close to the target calories:

    - Basic strategy: targetPerMeal = calories / mealsPerDay.

    - Prefer meals whose baseCalories are near targetPerMeal.

    - Small jitter for variety.

- Avoid repetition

  - Track selected meal IDs for the week.

  - Prefer not to repeat the same id more than X times in 7 days.

- Manual sanity checks

  - For combos:

    - (balanced, IBS-safe, GF, 3 meals)

    - (keto, GF, 3 meals)

    - (balanced, IBS-safe, immune-safe, 5 meals)

  - Ensure generator always returns a full 7-day plan.

## 4. Plan the “Real” Database Migration Path

You don’t have to implement the DB immediately, but outline it so future Mike doesn’t hate current Mike.

- Choose a stack (just decide, don’t implement yet)

  - Hosted DB: Supabase, Neon, or Vercel Postgres.

  - ORM: Prisma or Drizzle.

    - Prisma = friendlier UX, migrations, schema file.

    - Drizzle = lighter, very Next-friendly.

- Design tables

  - meals

    - id (UUID)

    - name

    - meal_type

    - base_calories

    - is_ibs_safe

    - is_gluten_free

    - is_immune_safe

  - meal_diet_styles

    - meal_id

    - diet_style (enum)

  - Later:

    - recipes, ingredients, user_meal_plans, etc.

- Note migration approach

  - Script to read data/meals.ts and insert into the real DB.

  - Update /api/generate-plan to query DB instead of data/meals.ts when ready.

You can park this plan and implement when you feel like moving past local dev.

## 5. Frontend Polishing & UX

- Dashboard improvements

  - Make meals per day switch (3 vs 5) more visually obvious.

  - Add subtle indicators:

    - badges for IBS-safe / GF / immune-safe on each meal.

  - Hover or click on a meal to show:

    - A short description (future: link to recipe).

- State saving (no auth yet)

  - Save last-used settings in localStorage:

    - calories, diet, flags, mealsPerDay, Name, Week Of.

  - Optional: save the last generated week to localStorage so on refresh the plan persists.

- Error/empty states

  - If generator fails (should be rare), show a nice “Oops” card with retry button.

  - Loading state when generating week.

## 6. Print Layout & Exports

- Finalize 3-meal print layout

  - Confirm it prints nicely on Letter / A4 in landscape.

  - Ensure text size is legible.

  - Confirm one-page layout works for most browsers (Chrome, Edge).

- Tune 5-meal layout

  - Adjust spacing/line breaks to keep it on a single page where possible.

  - If overflow happens, consider:

    - Slightly smaller font only in print mode.

    - Tighter padding in table cells.

- “Download as PDF” (optional, browser-based)

  - Keep using native print → “Save as PDF”.

  - Maybe add a note under the button:

    - “Tip: Use your browser’s ‘Save as PDF’ to save this plan.”

No backend PDF generation needed yet.

## 7. Product / Business Readiness

- Clarify positioning

  - Focus: “Planner for IBS / gluten / immune-conscious / calorie-aware users.”

  - Not a medical app, but supportive tool.

- Add basic site content

  - / landing page: refine copy around:

    - who it’s for

    - what problems it solves

  - /features (even if just sections on the landing page).

  - Basic disclaimer:

    - “Not a substitute for medical advice. Always consult your provider.”

- Analytics (optional)

  - Add simple privacy-friendly analytics like Plausible or Vercel Analytics to see:

    - how many people open /dashboard

    - if they are clicking “Generate week”.

## 8. Future Tracks (when you’re ready)

These are future project cards, not immediate work:

- User accounts & saved plans

  - Simple email login via NextAuth + Supabase DB.

  - Save multiple weeks with names (“Post-transplant week 1”, etc.).

- Recipe ingredients & grocery list

  - Extend MealTemplate → Recipe with ingredients.

  - Generate aggregated grocery list per week.

- AI as an optional “pro” feature

  - Keep rule-based planner as default.

  - Optional toggle “Use AI to creatively vary meals”.

  - Allows full control over when you incur API costs.